# Resume Tailoring Application

SDLC Planning Document

Version 1.0

November 2025

# 1. Executive Summary

The Resume Tailoring Application is an AI-powered local-first desktop application designed to help job seekers create highly optimized, ATS-compliant resumes tailored to specific job descriptions. The application leverages advanced NLP models running entirely on-device to ensure privacy while delivering professional-grade resume optimization.

This planning document establishes the project scope, timeline, resources, and success criteria for developing a comprehensive resume tailoring solution that integrates five core analysis modules: Uniqueness Extraction, Impact Quantification, Context Alignment, Soft Skills Assessment, and Company Research.

# 2. Project Overview

## 2.1 Project Vision

Create a privacy-first, AI-powered resume tailoring application that transforms generic resumes into highly targeted, ATS-optimized documents by analyzing job descriptions, extracting unique candidate qualifications, and intelligently matching skills to requirements.

## 2.2 Project Objectives

- Develop a local-first application ensuring 100% data privacy with no cloud dependencies for sensitive data

- Implement five specialized AI analysis modules for comprehensive resume optimization

- Achieve 85%+ ATS compatibility score across major platforms (Workday, Greenhouse, Lever, iCIMS)

- Generate tailored resumes in under 30 seconds per job application

- Support scraping from 8+ major job platforms with unified data normalization

- Deliver production-ready application within 16-week development cycle

## 2.3 Target Users

Primary users are active job seekers, career changers, and professionals seeking to optimize their job application materials. The application targets users who value data privacy and require high-quality, customized resume outputs for competitive job markets.

# 3. Scope Definition

## 3.1 In-Scope Features

### Core Application

- Dashboard-style interface with collapsible sidebar navigation

- Modern/Bold UI design (Vercel/Stripe aesthetic) with dark mode focus

- Split-pane resume comparison view with resizable panels

- PDF resume upload, parsing, and generation

- Local SQLite database with encrypted storage

### Five Analysis Modules

- Module 1 - Uniqueness Extraction: Identify rare skills, certifications, and differentiating experiences

- Module 2 - Impact Quantification: Transform vague achievements into measurable metrics

- Module 3 - Context Alignment: Match resume content to job requirements with semantic analysis

- Module 4 - Soft Skills Assessment: Adaptive conversational survey with AI-generated follow-ups

- Module 5 - Company Research: Deep company intelligence (Glassdoor, funding, competitors)

### Job Platform Integration

Support for LinkedIn, Indeed, Glassdoor, Greenhouse, Lever, Workday, iCIMS, and SmartRecruiters with unified job data schema and intelligent rate limiting.

## 3.2 Out-of-Scope

- Automated job application submission

- Cover letter generation (future enhancement)

- Interview preparation features

- Mobile application versions

- Cloud synchronization or backup services

# 4. Technology Stack

The following technology decisions have been finalized and align across all SDLC documents:

| Category | Technology | Purpose |
| --- | --- | --- |
| Framework | Next.js 15 (App Router) | Full-stack React framework |
| Language | TypeScript 5.x | Type-safe development |
| Styling | Tailwind CSS 4 + shadcn/ui | Utility-first CSS with components |
| Animation | Framer Motion | Declarative animations |
| Database | SQLite + Drizzle ORM | Local-first with type-safe queries |
| State Management | TanStack Query + Zustand | Server state + client state |
| Forms | React Hook Form + Zod | Validation and form handling |
| PDF Parsing | Docling | Advanced document understanding |
| PDF Generation | Puppeteer | High-fidelity PDF output |
| Embeddings | BGE-M3 | Semantic similarity matching |
| NER Model | GLiNER | Entity extraction (skills, roles) |
| AI Integration | Vercel AI SDK | Claude/GPT-4 for generation |
| Job Scraping | Apify Actors | Multi-platform job extraction |

# 5. Project Timeline

Total project duration: 16 weeks, divided into four major phases with iterative development cycles.

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Phase 1 Foundation | Weeks 1-4 | Project setup, design system, database schema, authentication, dashboard layout, sidebar navigation |
| Phase 2 Core Features | Weeks 5-8 | Resume editor, PDF parsing/generation, job scraping integration, AI endpoint setup, basic tailoring |
| Phase 3 AI Modules | Weeks 9-12 | All 5 analysis modules, adaptive survey system, company research integration, semantic matching |
| Phase 4 Polish & Launch | Weeks 13-16 | Animations, accessibility audit, performance optimization, testing, documentation, deployment |

# 6. Resource Requirements

## 6.1 Hardware Requirements

Development and runtime environment: Apple M4 Pro MacBook with 24GB+ RAM. This configuration supports local AI model inference (BGE-M3, GLiNER) while maintaining responsive UI performance.

## 6.2 External Services

| Service | Provider | Est. Monthly Cost |
| --- | --- | --- |
| AI Generation | Anthropic Claude / OpenAI | $20-50 (usage-based) |
| Job Scraping | Apify | $49 (Starter plan) |
| Company Data | Apify (Glassdoor Actor) | Included in Apify plan |

# 7. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Job platform API changes | High | Medium | Use Apify managed actors with automatic updates |
| AI model performance on M4 | Low | High | Early benchmarking, fallback to API models |
| ATS compatibility issues | Medium | High | Conservative PDF templates, extensive testing |
| Scope creep | Medium | Medium | Strict adherence to defined scope, defer to v2 |

# 8. Success Criteria

## 8.1 Functional Criteria

- Successfully parse 95%+ of standard PDF resumes without data loss

- Generate ATS-compliant PDFs that pass major platform parsers

- Complete resume tailoring workflow in under 30 seconds

- All five analysis modules operational with accurate outputs

- Job scraping functional for all 8 target platforms

## 8.2 Performance Criteria

- Application startup: < 3 seconds

- PDF parsing: < 5 seconds per document

- AI analysis modules: < 10 seconds per module

- Memory usage: < 2GB during normal operation

- UI responsiveness: 60fps animations, < 100ms interaction delay

# 9. Assumptions and Constraints

## 9.1 Assumptions

- User has Apple Silicon Mac with minimum 16GB RAM (24GB+ recommended)

- Internet connectivity available for job scraping and AI generation APIs

- Users provide PDF resumes in standard formats (not scanned images)

- Job platforms maintain current structure for scraping viability

- AI API providers (Anthropic/OpenAI) maintain service availability

## 9.2 Constraints

- Local-first architecture: No sensitive user data transmitted to external servers

- Single-user application: No multi-tenancy or collaborative features

- macOS only: No Windows or Linux support in v1.0

- PDF output only: No DOCX or other format generation

- Budget constraint: External service costs capped at $100/month

# 10. Document Control

This Planning Document establishes the foundation for the Resume Tailoring Application project. All subsequent Analysis and Design documents must align with the scope, technology decisions, and constraints defined herein.

| Version | Date | Description |
| --- | --- | --- |
| 1.0 | November 2025 | Initial release - aligned with Analysis and Design docs |